## Slide 1
Team presentation · 17 September 2026
In-context learning on Unitree G1
Show the robot once,
and it does the
cup task
What ICL is → how we test it on our G1 → where it takes us next
Literature review • step-by-step engineering plan • extension roadmap • no hardware results claimed yet
Companion: engineering guide · literature review
Notes: One-sentence thesis for the room: we can teach the G1 a new cup-manipulation variant by showing it one demonstration, with no retraining, and we have a 10–12 week plan to prove or disprove that on our hardware. Everything that follows serves that sentence. Companion documents: the engineering guide, the ICL literature review and the ENPIRE deck.

## Slide 2
01 · ICL AND THE STATE OF THE ART
The problem we have today
Collect
Every new task variant means a fresh teleoperation session on the robot.
Retrain
A fine-tuning run, checkpoint selection and a new deployment bundle.
Redeploy
Validate again on hardware before anyone trusts the new behaviour.
Goal: replace that cycle with one demonstration in the prompt — no weight updates between task variants.
Team presentation · proposed engineering design
02 / 44
Notes: Open with the cost of the status quo. If you have a number for hours-per-new-task on the current stack, put it here. The rest of the talk answers whether in-context learning can remove the retrain step, and what it takes to find out on our G1.

## Slide 3
01 · ICL AND THE STATE OF THE ART
What in-context learning means for a robot
Aₜ = πθ(C, Hₜ) with θ frozen at test time
Mechanism | What changes during adaptation
Robot ICL | The demonstration context C and ordinary inference state
Fine-tuning | Policy weights θ
ENPIRE improvement | Code or configuration between trials
Test-time training | Fast weights or other learned parameters during execution
Team presentation · proposed engineering design
03 / 44
Notes: C is the context: one or more demonstrations, optionally language or a goal image. H is the live observation history. Training beforehand is allowed and usually essential; the claim is only that θ is fixed during every test rollout. Keep the four mechanisms separate all the way to the results slide — a new checkpoint or an ENPIRE code edit is never called an in-context update. Guide Section 1.

## Slide 4
01 · ICL AND THE STATE OF THE ART
One concrete example: what goes in, what comes out
Input
One teleoperated demo of cup → coaster (images, joint states, actions) plus the current camera image and gripper pose in a new scene
Output
An action chunk for the next second: move toward this cup, descend, close, lift, carry to this coaster
→
Swap the demo for bowl → mug and keep everything else fixed: same weights, same scene, different behaviour. The demonstration is the program; the forward pass is the interpreter.
Team presentation · proposed engineering design
04 / 44
Notes: This is the slide that makes ICL concrete for a mixed audience. Walk it slowly: the demo is tokenized and placed in front of the live observation; the frozen network compares the query image with the demo images, finds the corresponding objects, and reproduces the relative motion. Nothing is trained on the demo. The closed loop re-prompts every step with the same demo and a fresh observation.

## Slide 5
01 · ICL AND THE STATE OF THE ART
Four ways the field does it
Paradigm | Mechanism | Examples
Demonstration-prompted policy | Bespoke transformer / diffusion policy ingests demos as context; meta-trained over many tasks | One-Shot IL 2017 · ICRT · Instant Policy · BPP
LLM / VLM as controller | Keypoints and actions serialized as text; an off-the-shelf model completes the trajectory | Keypoint Action Tokens · Code as Policies · BiCICLe
In-context RL / dynamics | Context is the robot's own recent transitions; the model infers dynamics or improves without gradients | Algorithm Distillation · Dynamics as Prompts
Retrieval-augmented ICL | A demo library is searched at test time; nearest segments fill the context | RICL · SAIL · Thousand Tasks in a Day
KAT · Algorithm Distillation · RICL
05 / 44
Notes: Our plan lives in row 1 (ICRT, BPP) with row 4 added later (retrieval, ENPIRE-tuned). Row 2 is a cheap conceptual baseline but its published version depends on GPT-4 Turbo. Row 3 is a watchlist. Comparison axes across all four: number of demos, demo modality (teleop vs human video), tokenization, and whether the base is a bespoke policy or a VLA.

## Slide 6
01 · ICL AND THE STATE OF THE ART
Landmarks: from one-shot imitation to instant policies
1
2017
One-Shot Imitation Learning (Duan et al.) — soft attention over a single demo; the meta-imitation recipe
2
2022
Gato · VIMA · Prompt-DT · Code as Policies — generalist agents and multimodal prompts
3
2023
Algorithm Distillation — in-context RL; ChatGPT for Robotics; graph-based few-shot imitation
4
2024
Keypoint Action Tokens — GPT-4 imitates from keypoints; ICRT — next-token prediction on sensorimotor trajectories
5
2025
Instant Policy (ICLR oral) · 1,000 real tasks in a day (Science Robotics) · RICL adds ICL to a VLA
Duan 2017 · Instant Policy · Thousand Tasks · RICL
06 / 44
Notes: Keep this as a timeline, not a citation table; the table with approximate citation counts is in the backup of the literature review. The message is that the idea is eight years old but only became deployable on real hardware in 2024–25.

## Slide 7
01 · ICL AND THE STATE OF THE ART
2025–26 frontier, filtered for what matters to us
Work | What it showed | Why it matters for the G1
MimicDroid (ICRA 2026) | Humanoid ICL trained only from human play videos; wrist retargeting + patch masking; ~2× real-world success | The only ICL method built for this embodiment; the long-term path to demo-free prompting
BPP (Stanford 2026) | Single human demo as a behaviour prompt; task diversity, not demos per task, drives prompting ability | Sets our data-collection strategy: many variants with few episodes each
RICL (CoRL 2025) | Retrofits ICL + retrieval onto π0-FAST; 10–20 demos per new task, no weight updates | Shows VLAs do not get ICL for free — and how to add it
SAIL (2026) | Trajectory-level search with VLM scoring; success rises with test-time compute, up to 95% | A later lever once a base policy works
MimicDroid · BPP · RICL · SAIL
07 / 44
Notes: BiCICLe (bimanual, LLM leader-follower), Instant-Fold (deformables), HiST-AT (action tokenizer) and SynthICL (synthetic RGB training) are in the backup. Most of these are 2026 preprints; treat numbers as preliminary.

## Slide 8
01 · ICL AND THE STATE OF THE ART
Two ways context can teach a robot: LocoFormer and S1
LocoFormer · context = the robot's own experience
A single locomotion policy for unseen legged and wheeled robots — including a G1 — with no precise kinematics given. Transformer-XL keeps memory across trials: it learns from falls in early trials and walks in later ones. Trained by massive RL on procedurally generated robots with aggressive domain randomization. CoRL 2025 best-paper finalist.
S1 · context = one video of a person
Skild's manipulation foundation model, built from the ground up as an in-context learner. One egocentric human video → the robot executes unseen tasks up to 10 minutes long: plant potting, pancakes, pour-over coffee, kit assembly. Same weights for every example; no post-training.
↔
Same company, same idea, two paradigms from our four-way map: LocoFormer is in-context RL (row 3); S1 is demonstration-prompted from human video (row 1). Neither ships weights — they are the clearest available explanation of what ICL is, not something we can run.
LocoFormer · arXiv · S1 blog
08 / 44
Notes: Use these as the teaching pair. LocoFormer: the "demo" is the robot's own history; adaptation is rebuilding an embodiment representation online, and the G1 push and walking videos on the project page show it on our robot class. S1: the demo is a person doing the task; the policy must infer intent, functional correspondences and task progress across scene, viewpoint and embodiment. Skild frames pre-training as the outer loop that teaches learning-from-context, and the prompt as the inner loop with no weight change — exactly the definition on slide 3. Timeline: LocoFormer Sept 2025 → first in-domain ICL Feb 2026 → first pancake May 2026 → S1 Aug 2026.

## Slide 9
01 · ICL AND THE STATE OF THE ART
What S1's results teach us about ICL (vendor-reported)
Finding | Number | What it means for us
ICL vs language prompting, seen tasks | Language wins at 1k h (53% vs 43%); ICL reaches 96% at scale | A demo removes the ambiguity of language once diversity is high enough
ICL vs language, unseen tasks | 66% vs 9% at 100k h; gap widens with data | Prompting with a demo is the route to new behaviours, not fine-tuning
Demonstration efficiency | One in-context demo ≈ 380 post-training episodes (50–100 h teleop); post-training only overtakes at ~2,000 | Why the per-variant retrain loop is worth removing
Robustness (L1–L5) | Tolerates shifted and substituted objects; degrades only when the plan itself must change (opposite arm) | Two axes to test: distance from training, distance from the prompt
Emergent behaviour | Retries after failure, uses a cup when the can is missing, corrects a sloppy demo | The demo is a goal specification, not a trajectory to replay
Deployment time | 11 minutes from recording the demo to autonomous execution | The end-state UX for our cup task
S1 blog · GEN-1.5 · RoboTTT
09 / 44
Notes: All numbers are from Skild's blog on internal benchmarks with human intervention used to score long-horizon VLA baselines; no third-party reproduction and no released weights. Quote them as the field's current upper bound on what ICL can look like, not as something we will match. Skild's data engine ranks sources on hardware proximity, diversity and scalability: teleop (high/low/low), UMI (moderate on all three), egocentric video (low/high/high), simulation (moderate/low/high). That table is the justification for our phase-2 mix: iPhUMI for training diversity, human video as the phase-3 prompt.

## Slide 10
01 · ICL AND THE STATE OF THE ART
GEN-1.5: in-context learning that was never trained for
1
Pretrain on raw experience
Large multimodal model, 30 s context, 100 Hz actions; >8 months of continuous pretraining on ~1.9M scenes from homes, warehouses and factories. No meta-learning loop, no ICL architecture, no auxiliary objectives.
2
Physical prompt
Insert a 3–12 s sensorimotor clip (sensors + actions, recorded with handheld grippers or by the robot) at the front of the context; the rest holds rolling observations.
3
Execute with zero gradient steps
59% ± 10% average success across 10 unseen short-horizon tasks (zippers, jar lids, wallets).
4
Prompt engineering
Compose demo A + demo B into one behaviour with invented bridging motions; prompt from simulation with no sim data in pretraining; a person's own hands in view can be the prompt.
5
Optional few-step adaptation
1–10 gradient steps on 1–5 min of data → 83% ± 9%; ten steps move weights by <0.15%. One step on one minute: 66.5%.
Lesson: past a pretraining threshold, adaptation cost collapses and one-shot ICL and one-step fine-tuning become two faces of "reminding the model of something it nearly knows." Closed model, no weights — a concept source, not a candidate.
GEN-1.5 blog
10 / 44
Notes: Contrast with everything open we can run: ICRT, BPP, MimicDroid and Instant Policy all train for ICL with a support/query split. GEN-1.5 did not, and prompts introduce time jumps it never saw, yet it works. Their hypotheses are the LLM ones: burstiness and Zipfian structure of physical data, and repetitive cycles the model learns to extend. Three ideas transfer to our plan regardless of model: a library of short composable prompts instead of one long demo; sim-recorded prompts as a cheap prompt source; and an evaluation row comparing one-shot in context against 1–5 gradient steps on the same data.

## Slide 11
01 · ICL AND THE STATE OF THE ART
FACTR 2: not ICL, but two tools our G1 plan is missing
NEXT · force sensing without a sensor
Collect ~10 min of free-space motion; train an LSTM (≈1 min) to predict measured joint torque (current × torque constant) from joint state. Deploy: external torque = measured − predicted. Near zero in free motion, matches Franka's factory torque sensors in contact; enables force-feedback teleop on Piper and YAM arms.
FIRST · force-informed re-sampling
Run NEXT over every demo, segment into free-space / pre-contact / contact, and up-sample the contact-relevant samples in each BC batch. Across five contact-rich long-horizon tasks (NIST belt, cap screwing, insertion, tool clean-up, LEGO): >17% higher task progress than prior force-aware policies, more recovery, better robustness.
+
For the G1 (no F/T sensors, joint current available): a real contact signal for the cup verifier, phase labels for teleop data QA and FIRST-style training of the GR00T baseline or BPP, and haptics for the operator — all inside week 1. Code is public.
FACTR 2 · arXiv · Code
11 / 44
Notes: Why it is in an ICL deck: Skild cites this paper for the finding that dense from-scratch post-training matches a post-trained foundation model, i.e. the purpose of pretraining is ICL, not better fine-tuning. FACTR 2 itself is a better way to do behaviour cloning. Grasp verification today is "gripper closed and TCP rising"; with NEXT it becomes "closed, rising, and carrying an external load", which is a stronger signal for the verifier and for the GRASP_MISS / SLIP failure codes.

## Slide 12
01 · ICL AND THE STATE OF THE ART
Where S1 and LocoFormer sit next to what we can run
 | S1 | LocoFormer | MimicDroid | BPP + iPhUMI | GR00T fine-tune
Context | One human video | Own trial history | Human play video | One handheld demo | None (language)
Domain | Bimanual manipulation, 10-min tasks | Locomotion, any body incl. G1 | Humanoid tabletop | Tabletop / bimanual | Humanoid tabletop
Unseen tasks | Yes, incl. new primitives | New bodies and faults | Yes (its benchmark) | Recombination of known primitives | No — retrain
Weights | Closed | Not released | Not released | Released | Released
Our use | Concept + upper bound | Concept (in-context RL) | Phase 3 training target | First frozen-weight candidate | Matched non-ICL baseline
Reading across the row "Weights" is the whole decision: understand ICL from S1, LocoFormer and GEN-1.5; run it with BPP; aim at MimicDroid; measure against GR00T.
S1 · LocoFormer · MimicDroid · BPP · GR00T
12 / 44
Notes: Concurrent one-shot manipulation work Skild cites: Generalist AI GEN-1.5 and RoboTTT (context scaling / test-time training); both are also closed or protocol-different. The comparison is about availability and fit, not a ranking of quality.

## Slide 13
01 · ICL AND THE STATE OF THE ART
Implementable routes: what each buys and what is left to do
Route | Mechanism | Release evidence | G1 work remaining
ICRT | Autoregressive imitation conditioned on robot demos | Apache-2.0 source; checkpoint links (Franka) | Camera/action adapter; train on G1 data; audit weight rights
BPP | Prompt encoder + action decoder; demos specify behaviour | MIT source; training and deployment docs | G1 data and deployment adapter
RICL | ICL-specific retraining of π0-FAST with retrieval | Apache-2.0 source; DROID checkpoint | VLA dependencies; embodiment and action conversion
None is a plug-and-play cup controller for our G1. Compare them through one gateway and one evaluation contract.
ICRT · BPP · RICL
13 / 44
Notes: ICRT first because it has the most explicit demonstration/action interface; BPP as the matched comparison on the same data; RICL only if we accept the VLA dependency stack. Do not average or vote across their outputs — different training distributions and action conventions. Guide Sections 2–3.

## Slide 14
01 · ICL AND THE STATE OF THE ART
Humanoid relevance ≠ complete release
Method | Why it matters | Availability boundary
MimicDroid | Human-play ICL with G1 videos | Benchmark and dataset linked; full G1 policy package not verified
ICLR (visual traces) | Predicts gripper traces before actions | LIBERO code + encoder; complete real-robot policy not verified
Instant Policy | Geometry-based demo conditioning | Compiled deployment core; training not fully inspectable
Skild S1 · RoboTTT · KAT | Capability references | No deployable open weights / different protocol / GPT-4 dependency
Borrow research questions from these, not claims of deployable capability.
MimicDroid · ICLR code · Instant Policy · S1
14 / 44
Notes: MimicDroid is the one to re-check regularly: if a G1 training package appears it moves from watchlist to candidate. Instant Policy is excluded from the strict source-only core but its pseudo-demonstration idea is reused in the data-scaling track. Guide Section 2.

## Slide 15
01 · ICL AND THE STATE OF THE ART
Honest state of the art on this robot
Model | Published G1 result | Status
Any ICL method | None | No ICL success rate on a G1 has been published
NVIDIA GR00T N1.5 / N1.7 | 98.8% on "place known fruits" (vendor); NVIDIA's own reference apple-to-plate policy ~60–70%, "not production-grade" | Fine-tune workhorse, not ICL
Unitree UnifoLM-VLA-0 | 12 task categories, qualitative only; LIBERO 98.7 in sim | Fine-tune workhorse; CC BY-NC-SA
π0 / π0.5 via LeRobot | G1 integration exists; no published G1 success rate | Fine-tune workhorse; Apache-2.0
Whatever we report will be the first measured ICL result on a G1 — so the measurement has to be defensible.
GR00T · UnifoLM · openpi
15 / 44
Notes: This slide earns trust for the rest of the talk. Vendor numbers are on narrow tasks and are not reproduced independently. It also explains why Act 2 spends so much time on verification: a robot video is not evidence that ICL contributed.

## Slide 16
01 · ICL AND THE STATE OF THE ART
The alternative we will also run: GR00T fine-tuning on teleop data
1
Collect
Teleoperate the cup task on the G1 (xr_teleoperate or Isaac Lab teleop); ~1K episodes is NVIDIA's reference budget
2
Convert
LeRobot-format dataset with a G1 modality config; embodiment tag UNITREE_G1
3
Fine-tune
Isaac-GR00T finetune script on one GPU: action head (and optionally the VLM) updated; new checkpoint per task set
4
Deploy
Policy inference server on the workstation; client on the robot streams observations and executes action chunks
5
Evaluate
Same gateway, verifier and held-out conditions as the ICL rig — this is the strong "no-context" reference row
 | GR00T fine-tuning | In-context learning
New task variant costs | Hundreds to ~1K teleop episodes + a training run + a new bundle | 1–20 demos placed in the prompt; weights unchanged
Time to first execution | Hours (data + GPU) per task set | Seconds after the demo is recorded
Evidence on a G1 | First-party support; vendor 98.8% on a narrow task, NVIDIA reference ~60–70% | None published — our experiment would be the first
Licence / stack | NVIDIA commercial; GR00T + LeRobot dependencies | Apache/MIT source (ICRT, BPP); bespoke policy, our data
Comment: complementary, not competing. GR00T is the workhorse that gets a reliable cup grasp; ICL is the layer that removes the retrain step per variant. RICL shows a VLA does not gain ICL for free, so both need a recipe. Report GR00T fine-tuned on the same phase-2 data as the matched non-ICL baseline.
Isaac-GR00T · G1 teleop dataset · LeRobot · RICL
16 / 44
Notes: Walk the five steps once so the team sees fine-tuning is a known, supported path with tooling and a CC BY-4.0 G1 teleop dataset to bootstrap from. Then the comparison: fine-tuning changes θ per task set; ICL changes C per rollout. If the team only wants one task done reliably this quarter, fine-tuning wins; if the requirement is adding variants without retraining, ICL is the only route that removes the loop. Vendor numbers are on "place known fruits" with 1K episodes and are not independently reproduced; NVIDIA's own reference G1 policy is documented at ~60–70% and "not production-grade". Matched-data reporting (Section 21) means counting GR00T's extra pretraining as learning cost.

## Slide 17
01 · ICL AND THE STATE OF THE ART
Open-source gate: audit the entire bundle
Code license and exact commit
Policy weights, base model, encoder and tokenizer rights
Dataset and simulator-asset rights
Runtime, preprocessing, normalization and artifact hashes
Public download ≠ open license. Unitree firmware sits outside the open application stack.
Team presentation · proposed engineering design
17 / 44
Notes: Record unresolved rights explicitly in release_manifest.yaml. In practice the ICRT Franka checkpoint is of no direct use on a G1, so expect the "train eligible source on our own data" mode. A checkpoint without its codec, normalization and prompt bank is not a reproducible robot policy. Guide Section 4.

## Slide 18
02 · ENGINEERING PLAN ON OUR G1
Three real scenarios on our G1
 | MimicDroid | BPP + iPhUMI | GPT-6 Astra + ENPIRE
What the prompt is | Human play video: someone handles cups in front of a camera | One handheld iPhUMI demo (wrist RGB + 6-DoF pose) sent wirelessly to the policy | Demo video frames + live camera image in the model context; Astra writes/edits the cup skill script
What is pretrained today | Code, RoboCasa benchmark and dataset; no released G1 weights verified | MIT code, datasets and released checkpoints for UMI-style gripper policies; deployment stack included | Hosted frontier model via API; nothing to train; 19/20 block-in-bowl on YAM arms, 7/100 full completions on StationeryBench
Day-one work on the G1 | Film play videos → train MimicDroid on them → wrist retargeting → deploy | Mount iPhUMI-matched wrist camera on the gripper; TCP-pose actions through the gateway; validate a released checkpoint on our cup | G1 adapter for ENPIRE; SAM3 + cuRobo tools; reset and verifier; Astra as the coding agent
Runs without training? | No | Yes for a released checkpoint; new tasks may need our data | Yes — but each trial is minutes and every call is a paid API
Open-source gate | Passes (code); weights would be ours | Passes (MIT) | Fails: proprietary model, unavailable offline
MimicDroid · BPP · iPhUMI · GPT-6 Astra · Robocurve · ENPIRE
18 / 44
Notes: These are concrete "what would we actually do on Monday" scenarios. MimicDroid is conceptually the best match for a humanoid but ships no G1 weights, so it is a training project. BPP ships checkpoints and a prompt interface (iPhUMI) and its UMI-style action space (end-effector pose + gripper) is the most embodiment-agnostic of the three, so a G1 with a parallel gripper and wrist camera is a plausible deployment target; BPP itself reports weaker conditioning in low-diversity settings, so expect to add our data. Astra + ENPIRE needs no training at all and can take demo videos in context, but it is closed, slow per trial (2–3 min in published runs) and metered. Numbers from Robocurve and StationeryBench are third-party, on YAM arms, not on a G1.

## Slide 19
02 · ENGINEERING PLAN ON OUR G1
Leaning toward pretrained weights and video-as-demo
1
Week 1–2 · Astra + ENPIRE
Fastest first result: no training, demo videos in context, ENPIRE reset/verify loop hill-climbs a code-as-policy cup skill. Gives us the gateway, reset and verifier we need anyway.
2
Week 2–5 · BPP checkpoint
Deploy a released BPP checkpoint with an iPhUMI prompt on the G1 gripper; if it grasps our cup, we have frozen-weight ICL on day one. If not, fine-tune on our iPhUMI data — still no teleop.
3
Week 6+ · MimicDroid
Train from human play videos once the rig, verifier and cup dataset exist; the only route whose prompt is a plain video of a person.
4
Fallback · ICRT / GR00T
ICRT if BPP's action space cannot be mapped to the G1; GR00T fine-tune as the matched non-ICL baseline.
Trade-off to say out loud: the fastest route (Astra) fails the open-source gate; the open routes need either a checkpoint that transfers (BPP) or a training run (MimicDroid). Run Astra as a scaffold, not as the reported ICL result.
BPP · GMP cup checkpoint · ENPIRE · MimicDroid
19 / 44
Notes: This reorders the earlier ICRT-first plan to honour the preference for pretrained weights and few-video prompts. Astra + ENPIRE is the scaffold that produces the environment (Stage 1 of ENPIRE) and an early demo; BPP is the first frozen-weight ICL candidate because it is the only one with released checkpoints and a demo-as-prompt interface; MimicDroid is the humanoid-native end state. Keep the two-cup experiment as the acceptance test for whichever route is reported.

## Slide 20
02 · ENGINEERING PLAN ON OUR G1
BPP + iPhUMI on the G1, step by step
1
Record prompt
One handheld iPhUMI demo of cup → coaster, no robot: wrist RGB 60 Hz, ARKit 6-DoF pose, gripper width via finger tags. One-time width calibration.
2
Build prompt
Convert to sensorimotor data (wrist frame, EE pose + width, relative-EE actions). Downsample obs/proprio to ~1 Hz, keep actions at full rate, attention-pool each chunk → P = [p₀…pₙ]; cache once per rollout.
3
Match the eyes
iPhone (or camera at the iPhUMI offset) on the G1 parallel gripper, streamed as the wrist camera; gripper width calibrated to the same scalar.
4
Infer
Prompt encoder cross-attends the current observation to P; diffusion U-Net decodes a chunk of [Δpose, width] relative to the current EE pose. Gateway does IK, reach and collision checks, executes a short prefix.
5
Swap prompt
Record bowl → mug with iPhUMI; same weights, same scene, different P → different behaviour. This is the two-cup test.
6
If needed
Train on our iPhUMI data: many tasks × few demos, split by task; one demo as prompt, other demos of the same task as queries.
Released: MIT code, checkpoints, deployment stack and the iPhUMI app. Known limit: weak conditioning under low training diversity, and no new action primitive from a single prompt.
BPP code · iPhUMI · Paper
20 / 44
Notes: Walk this the way the KAT example was walked: input on the left, output on the right. Numbers to quote: prompt encoder ~57M params, action decoder ~151M, real drawing data was 200 human tasks × 5 demos plus 800 scripted tasks. The transfer risk for us is the action space: UMI-style relative end-effector trajectories and a matched wrist-camera pose. If those two are reproduced on the G1 gripper, a released checkpoint is worth trying before any training; if not, ICRT is the fallback. Paper Sections 3.3–3.4 and Appendix I.

## Slide 21
02 · ENGINEERING PLAN ON OUR G1
The recommended combination (revised)
Scaffold
GPT-6 Astra as the coding agent inside ENPIRE: builds reset, verifier and a code-as-policy cup skill from demo videos; no training.
First ICL policy
BPP released checkpoint prompted by an iPhUMI demo; fine-tune on iPhUMI data if needed. ICRT only if BPP cannot be mapped to the G1.
Humanoid end state
MimicDroid trained on our human play videos; GR00T fine-tune kept as the matched non-ICL baseline.
Unchanged: one commissioned G1 gateway owns arm and hand; the two-cup context test decides what we call ICL; ENPIRE candidates stay bounded.
Astra · BPP · MimicDroid · GR00T
21 / 44
Notes: The ordering still reflects integration risk, now weighted by what is pretrained. Astra outputs are configuration and skill code, validated by the same gates as any candidate; the reported ICL number comes from the frozen BPP or MimicDroid policy, not from the API. Guide Sections 1–4 for the original rationale.

## Slide 22
02 · ENGINEERING PLAN ON OUR G1
Bound the first task and fill the hardware sheet
Robot
Stationary; one arm; commissioned support or validated stance; parallel gripper for v1.
Object
One empty, rigid, opaque cup; body grasp only.
Behaviour
Grasp → lift ≥50 mm → hold 3 s → place in marked region → release.
Confirm before coding | Why it changes the design
Edition, DoF, firmware, developer access | Joint map and supported control mode
Installed hand and firmware | Synergy, feedback, reach and collision geometry
Cameras, mounts and clocks | Model inputs, transforms, synchronization
GPU, robot network, table and stance | Latency, policy size, reach and stability envelope
Unitree XR
22 / 44
Notes: Lift-and-hold and full completion are scored separately. Walking, liquids, glass, handle grasps and bimanual motion are excluded from v1. Recommend the parallel gripper explicitly: Dex3 commissioning alone can consume weeks and the scalar hand synergy only makes sense for a body grasp. Do not inherit hand or wrist assumptions from a paper. Guide Section 5.

## Slide 23
02 · ENGINEERING PLAN ON OUR G1
The experiment that proves ICL
Same scene
Two candidate cups or two destinations visible at once.
Different prompts
Demonstrate different intended outcomes; hold language and all other inputs fixed.
Frozen weights
Correct behaviour must follow the demonstration, not the nearest object.
Controls: correct prompt · no prompt · wrong-task prompt · shuffled order · retrieved prompt. A policy that always picks the nearest cup has not passed.
Team presentation · proposed engineering design
23 / 44
Notes: Show this early so the team knows what success looks like on a screen before seeing the ladder that gets there. Specify where prompt demos come from: if they are recorded in unmatched scenes, the model must match cup identity by appearance across scenes, which is a harder and different claim than "follow the demonstrated destination". Treat the two as separate rows in the evaluation matrix. Wrong-prompt stress tests run in simulation first. Guide Section 14.

## Slide 24
02 · ENGINEERING PLAN ON OUR G1
Separate the fast control loop from experiments
Robot execution
Sensors + measured state
Frozen policy server (external GPU)
G1 gateway → arm + hand
Between trials
Independent verifier + logs
ENPIRE candidate selection
Validated context configuration
Team presentation · proposed engineering design
24 / 44
Notes: The gateway is the only actuator publisher. The supervisor controls trial state, leases and reset. The coding agent has no direct DDS interface. A new candidate becomes active only after validation and a new generation number. Guide Sections 6 and 17.

## Slide 25
02 · ENGINEERING PLAN ON OUR G1
Ownership is an interface requirement
Owner | Responsibility | Must not own
Sensor service | Capture once; timestamp; fan out observations | Policy-dependent success labels
Policy server | Prompt encoding and action-chunk inference | Actuator publishing, reset, verifier edits
G1 gateway | Command lease, validation, IK, interpolation, watchdog | Neural training or unbounded code execution
Supervisor + verifier | Reset lease, trial budgets, independent outcomes | Changing metrics after seeing results
ENPIRE worker | Allowlisted candidate changes between trials | Gateway limits, test data, verifier
Team presentation · proposed engineering design
25 / 44
Notes: A lease gives exactly one process permission to request execution; reset and policy execution never hold it together. Increment the generation after reset, reconnect, calibration or policy changes and reject late packets from old generations. Guide Section 6.

## Slide 26
02 · ENGINEERING PLAN ON OUR G1
Observation contract and action codec
a = [Δx, Δy, Δz, Δrx, Δry, Δrz, g] · Ttarget = Tobserved · ΔT
Data | Required metadata
External / wrist RGB | Capture time, validity, view identity; state interpolated to capture time
Measured joints + hand | Named ordering, SI units, missing-signal mask
Measured TCP | Actual hand offset and base frame
Every snapshot | Episode, generation, schema and calibration hashes
Team presentation · proposed engineering design
26 / 44
Notes: TCP-local displacement in metres and radians; the hand scalar g maps to a calibrated joint synergy. Packets carry observation ID, generation, deadline, dt and codec hash; NaN, stale and unreachable actions are rejected rather than clipped. Codec tests before any powered motion: identity action → no change; positive local x matches the observed TCP axis; rotation signs; round trip within tolerance. Record raw streams above the policy rate so 10 Hz can be revisited later without recollecting. Guide Sections 7–8.

## Slide 27
02 · ENGINEERING PLAN ON OUR G1
Frames, calibration and G1 control constraints
Constraint | Implementation requirement
Calibration | Intrinsics, camera-to-base, wrist-to-TCP; verify FK reprojection at many poses across the workspace
Waist / stance | Explicit controller ownership; a stationary upper-body experiment must not fight the stance controller
IK | Regularize toward measured configuration; joint and velocity limits
Collision | Torso, head cameras, parked arm, hand, table and the held cup
Fault response | Commissioned hold/stop transition — zero torque is not a humanoid stop strategy
SDK example gains and poses are interface references, not station commissioning values.
G1 SDK · Pinocchio
27 / 44
Notes: A good overlay at one pose does not validate a transform. Moving torso, head or camera mounts require updated transforms or invalidation. Check once how the stance controller behaves during a 3-second hold with the arm extended. Guide Sections 8–9.

## Slide 28
02 · ENGINEERING PLAN ON OUR G1
Baseline first: make failure diagnosable
01
Locate cup
02
Select grasp
03
Pregrasp
04
Approach + close
05
Verify + lift
06
Hold + place
Each phase needs measured completion, a timeout and a failure code. Exit gate: repeatable grasp/place across the workspace and working abort paths.
Team presentation · proposed engineering design
28 / 44
Notes: Deterministic state machine on calibrated RGB-D: table plane, bounded segmentation, cup-body approximation, several side-grasp candidates scored on clearance and reach. It validates hardware and calibration and provides failure examples; it does not provide the varied demonstrations needed for learning. Guide Section 10.

## Slide 29
02 · ENGINEERING PLAN ON OUR G1
Data: a pipeline pilot, then a scaling track
Phase 1 · pilot (weeks 4–6)
6 variants × 20 episodes + 2 dev variants × 10. Validates converter, codec, splits and training loop. Not expected to show context use.
Phase 2 · scaling (weeks 6–9)
Dozens of compositional variants (cup × destination × approach × lighting) via teleop, and/or MuJoCo pseudo-demos in the Instant Policy / SynthICL style with real demos used only as prompts.
→
Split by session and task, never by neighbouring frames. Held-out prompt demos are collected only after the pipeline is frozen and never train weights or tune retrieval.
xr_teleoperate · SynthICL · MuJoCo
29 / 44
Notes: Every method that shows convincing context use was meta-trained across far more task diversity than six variants; BPP's own headline finding is that diversity drives prompting. Say this plainly so nobody hears "120 episodes and we are done". Log requested action, accepted target and measured state separately; keep interventions and failures but label them. Guide Section 12.

## Slide 30
02 · ENGINEERING PLAN ON OUR G1
Train and freeze the first policy
Support trajectory
Completed demonstration: observations + actions
Query trajectory
A different episode with the same intent: past and current observations → predict its actions
+
Reproduce the upstream offline example first; verify image order, proprioception, gripper convention and dt
Overfit a tiny subset to debug; then train across tasks and select on the development split
Freeze weights, preprocessing, codec and prompt bank as one hashed bundle before any held-out test
BPP is a separate reproduction on identical splits and budgets — not ICRT with extra tokens
ICRT · BPP
30 / 44
Notes: Never use the same episode as support and query; never expose the query's future labels. Normalization from the training partition only. Tuning axes: prompt count, downsampling, context length, action horizon, encoder freezing; optimizer settings are model-specific. Record seeds and effective batch size. Guide Section 13.

## Slide 31
02 · ENGINEERING PLAN ON OUR G1
Prompt selection and latency
Stage | Context selection
1 | One manually selected successful demonstration
2 | Fixed versus random valid prompt
3 | Retrieve using legal information only: task, initial scene, object geometry
4 | ENPIRE tunes bounded retrieval settings
Latency is measured capture → accepted target (p50 / p95 / max / deadline misses). Execute a short chunk prefix and replan; do not blend chunks unless the pose representation is stated and validated.
Team presentation · proposed engineering design
31 / 44
Notes: Record prompt IDs, frame indices, similarity scores and the context hash in every trial. More prompts raise memory and latency and can distract the policy. A proposed 10 Hz policy rate requires matching training time steps. Keep the optional coding model off the inference GPU during trials. Guide Sections 14 and 16.

## Slide 32
02 · ENGINEERING PLAN ON OUR G1
Observe the cup, not the command
Failure code | Measured evidence | First checks
PERCEPTION_INVALID | Cup pose missing or stale image | Camera, segmentation, synchronization
REACH_REJECTED | IK / collision / workspace rejection | Grasp candidate, robot geometry
GRASP_MISS / SLIP | Closure without cup motion; cup descends after lift | TCP offset, grasp height, hand synergy
WRONG_INTENT | Correct manipulation of the wrong cup or destination | Prompt use, retrieval, task leakage
DEADLINE_MISS | Expired action or observation | Model latency, transport, cache
Rising TCP + closed hand does not prove a grasp; a NEXT-style external-torque estimate from joint current adds the missing load signal. Indeterminate ≠ success; all initiated trials stay in the denominator.
Team presentation · proposed engineering design
32 / 44
Notes: Track the actual cup from an external view with calibrated geometry: initial height, lift over time, retention, final placement. Audit the verifier on labelled success/failure/occlusion samples, then freeze it. Operator-assisted completions are a separate outcome. Guide Section 19.

## Slide 33
02 · ENGINEERING PLAN ON OUR G1
Advance through explicit gates
Gate | Evidence required
G0–G1 · rights + contracts | Eligible bundle; validated schema, codec, timing, no future-label leakage
G2–G3 · simulation + shadow | Reach and fault injection; live observations with no actuator publishing
G4 · geometric hardware baseline | Repeatable grasp/place and commissioned abort transitions
G5–G6 · learned policy + ICL | One fixed prompt, short horizon; then controlled context effect with frozen weights
G7 · ENPIRE | Bounded search; improvement survives held-out comparison
Fault injection before policy trials: dropped frames, delayed/duplicate messages, old generations, NaN actions, unreachable targets, policy-process termination.
MuJoCo
33 / 44
Notes: Progress requires evidence, not a passing demo. Simulation validates interfaces but not cup friction, hand contact or balance. Never test robustness by deliberately commanding a wrong joint map. Guide Section 20.

## Slide 34
02 · ENGINEERING PLAN ON OUR G1
A fair comparison needs more than a success rate
Report | Required context
Completion and lift/hold | Denominator and 95% binomial interval — 50 trials gives roughly ±14 points near 50%
Abort / intervention / indeterminate | Actual counts; no hidden assisted successes
Cycle time and latency | Distribution, not only average
Learning cost | Training data, prompts, search trials and compute per method
Paired difference | Matched conditions, interleaved method order, paired bootstrap interval
Go / no-go for ICL: correct prompts must produce the requested behaviour and beat the controls on held-out conditions.
Team presentation · proposed engineering design
34 / 44
Notes: Pilot: twenty paired development conditions. Final: fifty held-out conditions per method as a starting budget, raised if intervals are too wide for the decision. Lean on the paired design; it is what makes a 10-point context effect detectable. Guide Section 21.

## Slide 35
02 · ENGINEERING PLAN ON OUR G1
Work packages and the first week
Window | Deliverable | Owner
Weeks 1–3 | Release audit, gateway, calibration, simulation, fault matrix | Lead + controls + perception
Weeks 2–4 | Geometric baseline and dataset recorder | Controls + operator
Weeks 4–6 | Pilot data and first frozen ICRT | Learning engineer
Weeks 6–9 | Scaling data, BPP comparison, ENPIRE adapter | Learning + systems
Weeks 9–12+ | Held-out evaluation; optional trace extension | Evaluation owner
Day 1 hardware sheet → Day 2 read-only logger → Day 3 calibration + codec tests → Day 4 leases + fault matrix → Day 5 baseline trials if gates pass.
Team presentation · proposed engineering design
35 / 44
Notes: 8–12 weeks assumes a small experienced team, usable hardware and the parallel gripper. With Dex3 or a large scaling dataset it is closer to a quarter. One engineer should serialize packages. Profile the actual model before buying GPUs. Guide Sections 22–23.

## Slide 36
03 · EXTENDING AND IMPROVING
Broader tasks: the ladder and what each rung needs
1
New destinations
Same policy, new prompts — the v1 claim
2
New objects
Broader training variants; appearance-based correspondence in context
3
Handle grasps
Richer hand action than a scalar synergy; new data and collision model
4
Bimanual
Leader–follower coordination (BiCICLe-style); second-arm gateway lease
5
Loco-manipulation
Whole-body controller ownership (e.g. GR00T SONIC); stance and balance re-validation
BiCICLe · GR00T
36 / 44
Notes: Each rung names the data and interface change it requires, not just the ambition. Do not promise a new dexterous primitive from one example — BPP is explicit that ICL recombines known primitives. Guide Section 5 boundary.

## Slide 37
03 · EXTENDING AND IMPROVING
Improving context use on the same rig
Lever | Source | Ablation we can run
Retrieval instead of a fixed prompt | RICL | Fixed vs retrieved prompts on held-out conditions
More task diversity in training | BPP | Success vs number of training variants at fixed episode count
Compress demos into fewer tokens | HiST-AT | Prompt count 1 / 2 / 4 at fixed latency budget
Test-time search with a VLM scorer | SAIL | Success vs inference compute per trial
Predicted visual traces before actions | ICLR | Action-only vs action + trace, matched budgets
RICL · HiST-AT · SAIL · ICLR
37 / 44
Notes: Each lever maps to a specific, cheap ablation on the frozen-policy rig. Traces are a research extension: label five future image points from measured TCP, predict query traces at deployment, and never send a trace to the actuator. Guide Sections 14–15.

## Slide 38
03 · EXTENDING AND IMPROVING
Phase 3: human video as the prompt
Today
Teleoperated demos through a VR headset — minutes per demonstration.
MimicDroid
ICL trained from human play videos; RGB wrist poses retargeted to the humanoid; patch masking closes the visual gap.
For us
Demonstration cost drops to "film a person". Requires the embodiment-gap work to be validated on our G1.
This is the long-term reason ICL matters for a humanoid, and the strongest argument for building the frozen-policy rig now.
MimicDroid · Benchmark
38 / 44
Notes: MimicDroid reports nearly twofold higher real-world success than prior methods on its own benchmark; its G1 training package is not verified as of the review date. Re-check before phase 3 planning.

## Slide 39
03 · EXTENDING AND IMPROVING
ENPIRE as the outer loop: two labelled tracks
Track A · context selection
Weights, codec, normalization, reset, verifier and split stay fixed. Candidates change only prompt IDs, retrieval weights, prompt count and segmentation. Measures better context use under a fixed policy.
Track B · baseline and reset scripts
Agent improves the geometric state machine and reset routines — the use case ENPIRE was validated on. Also yields more varied episodes for the learning track.
|
Keep the claims separate: Track A is in-context adaptation; Track B is engineered-policy improvement. A retrained checkpoint is a third track.
ENPIRE · Paper · Qwen
39 / 44
Notes: ENPIRE needs a real G1 adapter against the pinned protocol (adapter base, launcher, commands, NEW_TASK.md); renaming the YAM station is not a port. Route all movement through the gateway. A deterministic candidate search is a valid first implementation; a local coding model (e.g. Qwen2.5-Coder) is optional and its output is untrusted until validated. Guide Section 17.

## Slide 40
03 · EXTENDING AND IMPROVING
Candidate lifecycle and boundaries
1
Propose
One bounded change with a falsifiable hypothesis
2
Validate
Allowed diff, offline checks, shadow replay
3
Evaluate
Development conditions, independent verifier, predeclared budget
4
Accept or revert
Archive evidence; rollback the whole bundle — prompt index and preprocessing included
The worker never edits the verifier, gateway limits or held-out data. Held-out evaluation runs once, after candidate selection is frozen.
Team presentation · proposed engineering design
40 / 44
Notes: Interleave incumbent and candidate trials to reduce drift. Preserve rejected candidates and failures for audit. This mirrors ENPIRE's own contract: one hypothesis, smallest change, tests first, budgeted trials, evidence, gated acceptance. Guide Section 18.

## Slide 41
04 · DECISION
What we are asking for, and what each outcome means
Ask
GPU workstation, VR teleop headset, table fixture, one operator, 10–12 weeks
Go / no-go
Week 10: correct prompts beat controls on held-out conditions with a paired interval excluding zero
If ICL works
Scale variants, add retrieval, plan phase 3 human-video prompting
If ICL fails
Keep the geometric baseline; diagnose data diversity, leakage, prompt format, embodiment gap
If blocked
Hand or calibration fix first — no neural motion until G4 passes
Either way
First measured, reproducible ICL result on a G1
Team presentation · proposed engineering design
41 / 44
Notes: Anticipate two questions. "Why not just fine-tune GR00T or UnifoLM?" — we may, as the workhorse; ICL is the layer that removes per-task retraining, and RICL shows VLAs do not get it for free. "Why is the dataset so small?" — phase 1 validates the pipeline; the scaling track is the real experiment.

## Slide 42
04 · DECISION
What the technical review must be able to reproduce
Exact environments and the complete policy bundle from the manifest
Observation replay and every coordinate conversion
The baseline grasp, fault handling and independent scoring
Frozen-policy context experiments and the ENPIRE candidate history
Claim success only when context helps on held-out conditions. A successful robot video is not evidence of ICL.
Team presentation · proposed engineering design
42 / 44
Notes: If context controls behaviour poorly, retain the practical geometric baseline and diagnose rather than retrain around it. Guide Sections 21 and 24.

## Slide 43
REFERENCES · POLICY LITERATURE
Primary sources
One-Shot Imitation Learning
Duan et al. • NeurIPS 2017
ICRT
Next-token imitation • ICRA 2025
Instant Policy
Graph diffusion • ICLR 2025
Thousand Tasks in a Day
Dreczkowski et al. • Science Robotics 2025
RICL
Retrieved-context VLA • CoRL 2025
BPP
Behavior prompting • 2026
MimicDroid
Human-play humanoid ICL • ICRA 2026
SAIL
Test-time scaling • 2026
HiST-AT
Hierarchical action tokenizer • 2026
ICLR
Visual trace reasoning • 2026
BiCICLe
Bimanual multi-agent ICL • 2026
SynthICL
Synthetic-data ICIL • 2026
KAT
Keypoint tokens • RSS 2024
Algorithm Distillation
In-context RL • ICLR 2023
LocoFormer
Long-context in-context RL for locomotion • CoRL 2025
Skild S1 · GEN-1.5 · RoboTTT
Closed / concurrent one-shot manipulation references
FACTR 2 · code
NEXT torque estimation + FIRST re-sampling • 2026
Companion literature review
43 / 44
Notes: Full citation table with approximate counts, and the release qualifications, are in the companion literature review and engineering guide. Source review date: 17 September 2026. No cross-paper numerical ranking is asserted.

## Slide 44
REFERENCES · ENGINEERING SOURCES
Implementation references and claim boundary
ENPIRE · paper
Experiment harness; custom G1 port required
G1 SDK
Arm interface reference
Unitree XR
Teleoperation reference configurations
GR00T · G1 teleop dataset
Fine-tune workhorse; CC BY-4.0 data
UnifoLM-VLA-0
Unitree VLA; CC BY-NC-SA
openpi · LeRobot
π0 / π0.5; Apache-2.0
Pinocchio
Kinematics building block
MuJoCo
Simulation, contract testing, pseudo-demos
Qwen2.5-Coder
Optional local coding assistant
GPT-6 Astra · Robocurve · StationeryBench
Closed model; third-party robot-arm results
iPhUMI · Gated Memory Policy
Handheld prompt interface; in-the-wild cup checkpoint
All schemas, budgets, rates and schedules are proposed. No G1 hardware validation was performed for this presentation.
Companion engineering guide
44 / 44
Notes: Use the engineering guide as the detailed handoff. Public source availability is checked separately from checkpoint rights and task suitability.